## Slide 1: Won Word Processor
Group Won

## Slide 2: Team Members and Roles
Jordan Leibman: Head Programmer
Zachary Lowrey: Librarian
Troy McMillan: UI Designer/Developer
Michael Curtis: Developer
Destoni Baldwin: Developer

## Slide 3: Won Domain Model
Document
fileName : string pages : List<Page>
Page
text : List<Text>
Text
c : char bold : boolean italics : boolean underline : boolean
ViewModel
View
User Input
Returned Properties
1 0..*
1 0..*

## Slide 4: Model
Document Class(Not Currently Implemented)
  Controls Save/Load, print, export functions
  Manipulates Page Count
Page Class
  Keeps track of text currently
Text Class
  Keeps track of text parameters character by character
  Allows for bold, italics, and underline flags currently

## Slide 5: View and ViewModel
Not currently implemented
ViewModel Class
  Translator between Model and View functionality
  Expected to be most effort consuming
View Class
  Minimalistic GUI
  Prototypes in Development
  Very Little code, Most logic expected to be handled in ViewModel

## Slide 6: Current Schedule
Requirements Analysis
Complete
Architecture Design
Complete
Program Design
In Progress
Model Logic Complete
May Improve and Iterate
Implementation
In Progress
Coding Conventions Standardized
View and ViewModel in Progress

## Slide 7: Reasons For Lack of Progress
Github invite errors
  Some team members could not make updates or commits to files
Redesigns in Architecture and Program Design
  Initial Architecture Designs included errors
  Required updates to account for C# features
  Required updates to program design for MVVM features
Methods of Communication Failed
  This led to duplicate work and misunderstandings in design

## Slide 8: Going Forward
MVVM implementation
GUI Implementation
Communication and project management handled through Trello and Slack.
Github collaboration corrected, all members are confirmed able to contribute

## Slide 9: Questions?